02 Jun, 2015

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Apr 2015 – 30 Apr 2015**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports

1. **SAROPS Systems Component Services Tasks**
   1. **Found an IDL problem with ETOPO, and have a preliminary fix. Testing revealed that the initial fix still had some flaws, but I think I have it worked out now. Am putting it into June 4th build.**
   2. **Had another near-blind LRC problem which causes Planner to hang. Again, going into June 4th build.**
   3. **Worked some on CUSP. Some issues, but this is still a promising approach.**
   4. **Sticky vs slippery: Suggested a very simple interface with ASA, and coded up a backward compatible way. Again, in June 4th build.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke (New Contract) | Coding/Doc/Travel | 23 | 282 | 6486 |
| Stone | Doc | 0 | 223 | 0 |
| L White (Tech Writer) |  | 0 |  | 0 |
|  |  |  |  |  |
| **Totals** |  | 88 |  | 6486 |
|  |  |  |  |  |