02 May, 2016

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Mar 2016 – Mar 31 2016**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports

1. **Serious debugging as my code is slowly coming together. Fixed the land problem from last month, and almost got a PS/CS problem fixed; am finishing that now. Everything seems to be on the Planner side, which is the far more difficult part.**
2. **Planner is a little flakey, but the problems that it does answer seem to be answered much better than before. Was sidetracked by issues below, and will be getting back to Planner the first week of May.**
3. **I misunderstood the use of buffers in communicating boxes; the Ps/Cs nomenclature always refers to a “Track-Spacing” box,” and if we need a “Buffer box,” I’ll simply give the corners. In general, the entire “buffer” situation has turned out to be more painful than I thought it would be.**
4. **I found a potential cause for Judy’s not getting an answer; I was sending her a GetStatus response as part of the response to RunCase. Removing that, I’ll be interested to see if she still has a problem.**
5. **Ironed out a few details about ESS and ESS+NVG. Still have work to do because of the down-creep restriction for ESS, and participated in a ScrubEx.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke | Coding/Doc/Travel | 192 | 282 | 54144 |
| Vergamini | Coding/Doc/Travel | 0 | 282 |  |
| Stone | Doc | 0 | 223 | 0 |
| L White (Tech Writer) |  | 0 |  | 0 |
|  |  |  |  |  |
| **Totals** |  | 192 |  | 54144 |
|  |  |  |  |  |