1 Jul, 2017

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Jul 2017 – 31 Jul 2017**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports.

1. **Jira meetings, e.g. Sprint Planning, Sprint retrospective, etc.**
2. **Finished writing Sim Doc. Finished Leeway write-up and did the etopo, land, and completed searches Leeway was hardest.**
3. **Tried again with Young and Jim to get someone else to build an installer. No luck; the downloading of the 3rd party libraries didn’t work for them. It always works for me, and Maven, a program that I use, is supposed to make it automatic. It could be that I have a better internet situation. I then simplified it, moving jsc.jar into the project.**
4. **Related is that I set up git better. I have a more “git-like” structure.**
5. **Still struggled with uninstalls. I’m hoping to get this taken care of on my laptop while in VA Beach.**
6. **Responded to Jira requests. Including 224 (optimizing with transits); I wrote up a roadmap. Will present more details at IPR on Aug 2.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke | Coding/Doc/Travel | 183.27 | -- | -- |
|  |  |  |  |  |
| **Totals** |  | 183.27 |  |  |
|  |  |  |  |  |