3 Jul, 2017

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Jun 2017 – 30 Jun 2017**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports.

1. **Still working on Jira, but getting better and easier. Using Sarops-70 to create tasks, etc. There were a lot of Jira meetings, e.g. Sprint Planning.**
2. **Week of vacation**
3. **Fixed a few easy-to-fix but glaring bugs. If the computer computed 1.2/0.1 to be 12, we would not have had an issue. Unfortunately, neither 1.2 nor 0.1 has a terminating binary representation.**
4. **Worked on Sim doc; about half-done. Wrote about scenarios, including and especially LKP and Flare scenarios. This included the rationale for discarding LOBs and what happens when LOBs are discarded.**
5. **With the help of tech support, I got BitBucket working, used it, and went over with Young and Jim how to build my project. Involves C++, Java, and Advanced Installer. While I was on vacation, they tried again, but couldn’t get it. The process is complicated, and after we go through it again, we’ll see if it’s worth writing up.**
6. **Struggled with uninstalls of SAROPS; on both of my machines, neither works. Rob got me into regedit to fix the problem. I’m never comfortable playing with regedit.**
7. **Responded to several John Squires questions. These are neither Sim nor Plan, but rather the SimWebserver component.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke | Coding/Doc/Travel | 159.44 | -- | -- |
|  |  |  |  |  |
| **Totals** |  | 159.44 |  |  |
|  |  |  |  |  |