1 Feb, 2012

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Jan 2012 – 31 Jan 2012**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports

1. **SAROPS Systems Component Services Tasks**
   1. **Activities completed:**
      1. **Minimal work (and charges) this month. Got set up vipcard using Firefox. Chrome and IE didn’t work for me. I just got “Invalid Server Certificate” and nothing. The IT department here tried to “register” certificates, but nothing worked. Firefox worked though.**
      2. **Also got set up with the wiki and bugzilla pages. Will be more active with that.**
      3. **I ran some tests on the simulator using buoy tracks. Visual inspection of particles and the buoy tracks. This is just a check to make sure that basic functionality is still working.**
      4. **Discussed with Jack new and better ways of doing planning. Documented next steps for planner.**
      5. **Very initial work with Smart AOI. But I now have the information from ASA to start working on this month. I had hoped to work on this more in January, but could not get to it.**
   2. **Travel completed:**
   3. **Upcoming activities scheduled:**
      1. **Respond to bugs. In particular, there is a known (as of 1-Feb, 12) planner issue. Smart AOI.**
   4. **Travel planned:**
      1. **IPR, end of month at VA Beach.**
   5. **Concerns or recommendations:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke | Coding/Doc/Travel | 19 | 248.93 | 4730 |
| Stone | Doc | 0 | 223 | 0 |
| Vergamini | Meeting/Consulting | 0 | 223 | 0 |
| L White (Tech Writer) |  | 0 |  | 0 |
|  |  |  |  |  |
| **Totals** |  | 11 |  | 4730 |
|  |  |  |  |  |