3 Jul, 2012

Robert Trzeciak

Program Manager

Northrop Grumman IS

468 Viking Drive

Virginia Beach, VA 23452

757-498-5544 work

757-635-2628 mobile

**Progress Report – 1 Jun 2012 – 30 Jun 2012**

Contract Number: HSHQDC-06-D-00022

Contract Number 7500097279

Order Number: HSCG23-07-J-TED150

Task Order – Performance Work Statement (PWS) 1.12

Attachments: (1) SAROPS subcontractor financial reports

1. **SAROPS Systems Component Services Tasks**
   1. **Activities completed:**
      1. **Started work on documenting the numbers in the output files. This documentation, to be useful, will be in the form of xml comments within the xml output. Also started working on putting together a “times.txt” for planner similar to the one I created for the simulator.**
      2. **Had some problems with the 64bit install. These were my fault and resulted from updating 3rd party libraries (incompletely). These seem to work.**
      3. **Attended and gave input to the IPR. No demo this time, except that I took some screen shots for the sailboat voyage.**
      4. **I’m trying to wrap up the sailboat voyage. Under the ATSC contract, we got as far as a basic model, but room for improvement was discussed at the wrapup meeting at ASA. I’m cleaning up those issues.**
   2. **Travel completed:**
      1. **IPR, June 26th**
   3. **Upcoming activities scheduled:**
      1. **Finish sailboat voyage and documenting numbers**
   4. **Travel planned:**
      1. **None**
   5. **Concerns or recommendations:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Activity Worked** | **Hours Worked** | **Hourly Cost** | **Total Cost** |
| Kratzke | Coding/Doc/Travel | 114 | 248.93 | 28378 |
| Stone | Doc | 0 | 223 | 0 |
| L White (Tech Writer) |  | 0 |  | 0 |
|  |  |  |  |  |
| **Totals** |  | 90 |  | 28378 |
|  |  |  |  |  |